INSTRUCTION TO BIDDERS

BUCHANAN COUNTY PUBLIC SEVICE AUTHORITY (BCPSA)

RENOVATION OF BUILDINGS AT ANCHORAGE CIRCLE, VANSANT, VA

- DEFINED TERMS

Terms used in these Instructions to Bidders have the following meanings assigned to them. The term "Bidder" means one that submits a bid directly to the BCPSA. The term "Successful Bidder" means the lowest, qualified, responsible and responsive bidder to whom the BCPSA  makes an award. The term "Contract Documents" includes the advertisement or Invitation For Bid, Instructions to Bidders, the Bid Form, the Proposed Contract Documents (including all Addenda issued before receipt of bids), Scope of Work and Related Requirements, the document titled “Plans for Renovation”, Project Schedule, any approved change order(s) and all bid related documents.

  - Whenever “BCPSA” is used, it will mean the Buchanan County Public Service Authority.

  - Whenever the word “Executive Director” is used, it will mean the Executive Director of the Buchanan County Public Service Authority or his designee.

2. BIDS

The following provisions and conditions in filling out the bid form shall govern bidders.

2.1 Bids shall be made on the bid form with all items completed.

2.2 A bid that is qualified by the bidder by the attachment of unsolicited terms or

conditions under which the bid is to be considered may be subject to rejection.

2.3 If the Bid is awarded and accepted, the Bidder shall execute a Contract Agreement for the work and furnish a construction performance bond in the full amount of the bid and a construction payment bond of 100 percent of the total bid, within seven (7) business days following receipt of the Notice of Award.

2.4 Before submitting a bid, the bidder shall carefully examine the Scope of Work, the Plan, Project Schedule, and other Contract Documents, and visit the site of the work in order to fully inform himself by such means as he may think

necessary or desirable as to all existing conditions and limitations.

2.5 Each bid must be submitted in a sealed envelope marked "Renovation of Anchorage Circle Buildings” and delivered to the BCPSA at the Business Office located  on or before the hour and date set in the bid advertisement, in person or by mail at 1023 Old Benns Branch Road, Oakwood, Virginia 24631.  The sealed envelope containing the bid shall be marked on the outside to show the bidder's name, address, the title of the bid and the time and date of opening. There shall be one original (preferably signed in blue) and one copy. There will be a public bid opening.

2.6 Bids may not be withdrawn after the scheduled closing time for their receipt.

3. INTERPRETATION OF DOCUMENTS

It is the intent of the specifications and other Contract Documents that the Contractor furnishes all labor and materials, equipment and transportation necessary for the proper and complete execution of the work, unless specifically noted otherwise. Should a bidder find discrepancies in or omissions from the various documents, or should bidder be in doubt as to their explicit meanings, said bidder may submit  to the Office  Manager,  Josh Horn, (j.horn@bcpsa.net) a written request for an interpretation thereof. The BCPSA will not discuss or respond to any requests or inquiries that are not in writing. Said written requests or inquiries shall be received by the Office Manager no later than 12:00 noon October 2, 2025. Any addenda or interpretation of the bid and/or proposed contract documents will be posted on the BCPSA’s website and emailed to each prospective bidder who has requested bid documents or has asked to be included on the list of those to receive any additional bid information. The BCPSA will not be responsible for any other explanations or interpretations of the bid and/or proposed contract documents. Replies will be emailed and posted on the BCPSA website by the Office Manager by 3:00 pm on October 6, 2025.

4. QUALIFICATIONS OF BIDDERS

4.1 Bids will not be accepted from, nor contracts awarded to, any person, firm or

corporation that is not fully qualified or able to perform the work.

4.2 Each bidder must satisfy the Executive Director as to the suitability and

adequacy of his equipment, resources and as to his practical ability to perform

the work set forth in these Contract Documents within the specified time.

4.3 Bidders may be required to submit satisfactory evidence that they have the

necessary financial resources to complete the proposed work.

4.4 Bidders must be licensed Class A contractors in the Commonwealth of Virginia and in good standing.

5. WITHDRAWAL OF BID

Any bidder may withdraw his bid, either personally or by written request, at any time before the scheduled closing time for receipt of the bids.

6. AWARD OR REJECTION OF BIDS

The contract will be awarded to the lowest fully qualified responsible bidder complying with these instructions to bidders and with the advertisement. The BCPSA reserves the right to reject any and all bids or to waive any informalities or technicality in bids received if it appears that the best interests of the BCPSA may thereby be served.

Unless all bids are cancelled or rejected, the BCPSA reserves the right granted by§ 2.2-4318 of the Code of Virginia to negotiate with the lowest responsive, responsible Bidder to obtain a contract price within the funds allocated to the BCPSA whenever such low bid exceeds the BCPSA’s allocated funds, For the purpose of determining when such negotiations may take place, the term "allocated funds" shall mean those funds which were budgeted by the BCPSA for this contract prior to the issuance of the written Invitation for Bids. Negotiations with the low bidder may include both modifications of the bid price and the Scope of Work/Specifications to be performed. The BCPSA  may initiate such negotiations by written notice to the lowest responsive, responsible bidder that its bid exceeds the allocated funds and that the BCPSA wishes to negotiate a lower contract price. The times, places, and manner of negotiating shall be agreed to by the BCPSA and the lowest responsive, responsible Bidder.

7. PERFORMANCE & PAYMENT BONDS

The successful bidder will be required to submit Performance and Payment Bonds in the amount of 100% of the awarded contract amount.

8. PAYMENT

Payment will be issued within thirty (30) days of receipt of an approved invoice in accordance with terms and conditions in contract documents.  A Bond Claim waiver must be submitted satisfactorily to the PSA before payment will be released.

Time is of the essence and the Bidder and

9. CONTRACT AGREEMENT

The successful bidder shall execute a formal contract agreement and furnish a

construction performance bond and a construction payment bond satisfactory to the BCPSA within seven (7) business days following receipt of the Notice of Award. Contractor will further provide proof of required insurance policies prior to execution of contract.  Failure to do so will be an adequate and just cause of annulment or cancellation of the award, and in such case. All terms, instructions and documents of the Invitation to Bid, Scope of Work, Instructions to Bidder and other related documents will become part of the contract. The BCPSA reserves the right to accept or reject any/all bids and to award the contract in the best interest of the BCPSA.

BUCHANAN COUNT PUBLIC SERVICE AUTHORITY

______________________________

Brad Vandyke, Executive Director

BUCHANAN COUNTY PUBLIC SERVICE AUTHORITY ACCEPTING SEALED BIDS FOR THE RENOVATION  OF ANCHORAGE CIRCLE BUILDINGS

SCOPE OF WORK AND RELATED REQUIREMENTS

A. GENERAL SCOPE OF WORK:

The BCPSA recently acquired two buildings located at 1016 Anchorage Circle Vansant, Virginia and 1101 Anchorage Circle, Vansant, Virginia to be the new location for the BCPSA offices. These buildings require renovation to be functional as an office for employees, board meetings, public payments and general business.  The Contractor shall perform renovations as shown on the plan in accordance with specifications.

The Plan consists of one page that illustrates the interior plan for the building at 1016 Anchorage Circle. A mandatory pre-bid conference with be held at the current BCPSA Office located at 1023 Old Benns Branch Road, Oakwood, Virginia at 2:00 am on September 30, 2025.

The Contractor shall provide all labor, materials, supplies, equipment, and tools needed to complete the work represented on the Plans in accordance with Contract Documents.  The Contractor shall provide the Executive Director with a minimum of 5 business days of notice prior to mobilization and beginning the renovation, unless otherwise approved in writing by the Executive Director.

The Contractor shall complete all work and secure a Certificate of Occupancy within six months of beginning work.

B. CODES AND STANDARDS:

The renovated space must comply with all permit requirements and the Plans (including specifications and schedules).

C. PERMITTING:

The Contractor is responsible for securing all required building permits

(including plumbing, electrical, and mechanical) and is responsible for the cost thereof.

D. SITE WORK:

There is no site work required in this project.

E. INSTALLATION:

Provision and installation of all fixtures shall be the responsibility of the

Contractor.

F. PROTECTION OF PROPERTY/PROPERTY CONDITIONS:

1. If property is damaged performing work specified or is removed for the convenience of the work, it shall be repaired or replaced at the expense of the Contractor in a manner acceptable to the BCPSA.

2. Contractor shall notify the BCPSA’s representative of the work site having pre-existing damage before beginning the work. Failure to do so shall obligate the Bidder to make repairs.

3. Contractor shall be responsible for securing all work areas to be safe.

4. Contractor will be provided a key to the buildings for work, shall not distribute copies of the keys and shall limit access to the keys.

G. SAFETY:

1. The Contractor shall be responsible for the safe conduct of his/her employees and/or subcontractor(s), collectively hereafter referred to as Personnel during the execution of the work detailed herein. The Contractor shall meet or exceed the standards set forth by the Occupational Safety and Health Administration (OSHA) and requirements established by the Federal, State, and local agencies. Should an unsafe condition be identified during the execution of this work, the Contractor will immediately suspend such activity until a safe method can be employed.

2. A portable toilet shall be provided by the Contractor for use by Contractor’s Personnel. Said portable toilet shall be serviced per OSHA requirements and waste hauled to an authorized treatment facility.

3. The method by which the Contractor heats the buildings and project area, if any, shall be approved by the Executive Director.

H. PERSONNEL:

1. All Personnel of the Contractor shall be considered to be, at all times, the sole Personnel of the Contractor, under the Contractor’s sole direction, and not Personnel or agent of the BCPSA. The Contractor shall supply competent and physically capable Personnel and the BCPSA may require the Contractor to remove any Personnel it deems careless, incompetent, insubordinate or otherwise objectionable and whose presence on the property is not in the best interest of the BCPSA. The BCPSA shall not have any duty to implement or enforce such requirements.

2. Contractor shall have its Personnel refrain from smoking in the buildings.

3. Contractor shall be solely responsible for receiving all materials and equipment at site.

I. STORAGE OF MATERIALS:

Contractor shall be responsible for storing and securing all materials and/or

Equipment and assumes all risk of loss of materials on site. No materials shall be stored so as to block the roadway at 1101 Anchorage Circle Road that would affect traffic flow in the shopping area.

J. DISPOSAL OF WASTE:

The Contractor shall be responsible for the disposal of all waste materials, debris, and any and all excess materials, containers, etc. at an off-site location in accordance with local, state and federal regulations. Disposal of waste materials shall be in a proper manner in accordance with all environmental guidelines and regulations.

K. WARRANTY:

The Contractor agrees that the goods furnished under any award resulting from this solicitation shall be covered by the most favorable commercial warranties the Contractor gives any customer for such goods and that the rights and remedies provided therein are in addition to and do not limit those available to the BCPSA by any other clause of this solicitation. At a minimum, all work shall be guaranteed by the Contractor against defects resulting from the use of inferior materials, equipment or workmanship for one (1) year from the date of final acceptance of the entire project by the BCPSA in writing. The Contractor warrants that, unless otherwise specified, all materials and equipment incorporated in this solicitation and under the contract shall be new, in first class condition, and in accordance with the contract documents. The Contractor further warrants that all workmanship shall be of the highest quality and in accordance with contract documents and shall be performed by persons qualified at their respective trades. Defects discovered during the warranty period shall be corrected by the Contractor to the BCPSA’s satisfaction.

L. DELIVERY OF MATERIALS AND EQUIPMENT:

Contractor shall be represented on-site at time of delivery for material/equipment

acceptance.

TERMS AND CONDITIONS

APPLICABLE LAWS AND COURTS: This solicitation and any resulting contract shall be governed in all respects by the laws of the Commonwealth of Virginia and any litigation with respect thereto shall be brought in the courts of the Commonwealth in Buchanan County, Virginia. The Contractor shall comply

with all applicable federal, state and local laws, rules and regulations.

ANTI-DISCRIMINATION: By submitting their (bids/proposals), (bidders/offerors) certify to the BCPSA that they will conform to the provisions of the Federal Civil Rights Act of 1964, as amended, as well as the Virginia Fair Employment Contracting Act of 1975, as amended, where applicable, the Virginians With Disabilities Act, the Americans With Disabilities Act and § 2.2-4311 of the Virginia Public Procurement Act (VPPA).

Employment discrimination by Contractor prohibited; required contract provisions. -- All public bodies shall include in every contract of more than $10,000 the following provisions:

During the performance of this contract, the Contractor agrees as follows:

a) The Contractor will not discriminate against any employee or applicant for employment because of race, religion, color, sex, national origin, age, disability, or other basis prohibited by state law relating to discrimination in employment, except where there is a bona fide occupational qualification reasonably necessary to the normal operation of the Contractor. The Contractor

agrees to post in conspicuous places, available to employees and applicants for employment, notices setting forth the provisions of this nondiscrimination clause.

b) The Contractor, in all solicitations or advertisements for employees placed by or on behalf of the Contractor, will state that such Contractor is an equal opportunity employer.

c) Notices, advertisements and solicitations placed in accordance with federal law, rule or regulation shall be deemed sufficient for the purpose of meeting the requirements of this section.

The Contractor will include the provisions of the foregoing paragraphs a, b and c in every subcontract or purchase order of over $10,000, so that the provisions will be binding upon each subcontractor or vendor.

ETHICS IN PUBLIC CONTRACTING: By submitting their bid, bidders certify that their bids are made without collusion or fraud and that they have not offered or received any kickbacks or inducements from any other bidder, supplier, manufacturer or subcontractor in connection with their bid, and that they have not conferred on any public employee having official responsibility for this procurement transaction any payment, loan, subscription, advance, deposit of money, services or anything of more than nominal value, present or promised, unless consideration of substantially equal or greater value was exchanged.

IMMIGRATION REFORM AND CONTROL ACT OF 1986: By submitting their bid, bidders certify that they do not and will not during the performance of this contract employ illegal alien workers or otherwise violate the provisions of the federal Immigration Reform and Control Act of 1986.

TESTING AND INSPECTION: The BCPSA reserves the right to conduct any test/inspection it may deem advisable to assure goods and services conform to the specifications.

ASSIGNMENT OF CONTRACT: A contract shall not be assignable by the contractor in whole or in part without the written consent of the BCPSA.

CHANGES TO THE CONTRACT: Changes can be made to the contract in any of the following ways:

The parties may agree in writing to modify the scope of the contract. An increase or decrease in the price of the contract resulting from such modification shall be agreed to by the parties as a part of their written agreement to modify the scope of the contract.

The BCPSA may order changes within the general scope of the contract at any time by written notice to the contractor. Changes within the scope of the contract include, but are not limited to, things such as services to be performed, the method of packing or shipment, and the place of delivery or installation. The contractor shall comply with the notice upon receipt. The contractor
shall be compensated for any additional costs incurred as the result of such order and shall give the BCPSA a credit for any savings. Said compensation shall be determined by one of the following methods:

1. By mutual agreement between the parties in writing; or

2. By agreeing upon a unit price or using a unit price set forth in the contract, if the work to be done can be expressed in units, and the contractor accounts for the number of units of work performed, subject to the BCPSA’s right to audit the contractor’s records and/or to determine the correct number of units independently; or

3. By ordering the contractor to proceed with the work and keep a record of all costs incurred and savings realized. The contractor shall present the BCPSA with all vouchers and records of expenses incurred and savings realized. The BCPSA shall have the right to audit the records of the contractor as it deems necessary to determine costs or savings. Any claim for an adjustment in price under this provision must be asserted by written notice to the BCPSA within thirty (30) days from the date of receipt of the written order from the BCPSA. Neither the existence of a claim nor a dispute resolution process, litigation or any provision of this contract shall excuse the contractor from promptly complying with the changes ordered by the BCPSA  or with the performance of the contract generally.

DEFAULT: In case of failure to deliver goods or services in accordance with the contract terms and conditions, the BCPSA, after due oral or written notice, may procure them from other sources and hold the contractor responsible for any resulting additional purchase and administrative costs. This remedy shall be in addition to any other remedies which the BCPSA may have.

USE OF BRAND NAMES: Unless otherwise provided in this solicitation, and unless otherwise provided in the Invitation for Bid, the name of a certain brand does not restrict bidders to a specific brand, make or manufacturer's name, but conveys the general style, type, character and quality of the article desired. Any article that the BCPSA, in its sole discretion determines to be the equal of that specified, considering quality, workmanship, economy of operation and suitability for the purpose intended shall be acceptable.

TRANSPORTATION AND PACKAGING: By submitting their bids, all bidders certify and warrant that the price offered for FOB destination includes only the actual freight rate costs at the lowest and best rate and is based upon the actual weight of the goods to be shipped. Except as otherwise specified herein, standard commercial packaging, packing and shipping containers
shall be used.

INSURANCE: By signing and submitting a bid or proposal under this solicitation, the bidder or offeror certifies that if awarded the contract, it will have the following insurance coverage at the time the contract is awarded as well as any other insurance requirements laid out in the request for bid or proposal. For construction contracts, if any subcontractors are involved, the subcontractor will have workers’ compensation insurance in accordance with §§ 2.2-4332 and
65.2-800 et seq. of the Code of Virginia. The bidder or offeror further certifies that the contractor and any subcontractors will maintain these insurance coverages during the entire term of the contract and that all insurance coverage will be provided by insurance companies authorized to sell insurance in Virginia by the Virginia State Corporation Commission.

MINIMUM INSURANCE COVERAGES AND LIMITS REQUIRED FOR MOST CONTRACTS:

1. Workers’ Compensation - Statutory requirements and benefits. Coverage is compulsory for employers of three or more employees, to include the employer. Contractors who fail to notify the BCPSA of increases in the number of employees that change their workers’ compensation requirements under the Code of Virginia during the course of the contract shall be in noncompliance with the contract.

2. Employer’s Liability - $500,000.00 each accident; $500,000.00 each employee; $500,000.00 ; policy limit $500,000.00.

3. Commercial General Liability - Commercial General Liability is to include bodily injury and property damage, personal injury and advertising injury, products and completed operations coverage.

$1,000,000 per occurrence; general aggregate $2,000,000; Products- Completed Operations Aggregate - $1,000,000; Personal and Advertising Injury - $1,000,000;

Bodily Injury and Personal Damage – Each Occurance $1,000,000.

4. Automobile Liability - $1,000,000 per occurrence.

5. Excess or Umbrella Liability: Each Occurrence $2,000,000

General Aggregate: $5,000,000

6. Contractor’s Professional Liability:

Each Claim: $1,000,000

Annual Aggregate: $1,000,000

The BCPSA must be named as an additional insured and so endorsed on the policies to include coverage for additional insured’s officers, directors, employees and consultants; afford primary coverage for additional insured and not seek contribution form insurance maintained by the additional insured.

Contractor must purchase and maintain builder’s risk insurance on the work on a completed value basis and in amount of the full insurable replacement cost.

DRUG-FREE WORKPLACE: During the performance of this contract, the contractor agrees to

(i) provide a drug-free workplace for the contractor's employees; (ii) post in conspicuous places, available to employees and applicants for employment, a statement notifying employees that the unlawful manufacture, sale, distribution, dispensation, possession, or use of a controlled substance or marijuana is prohibited in the contractor's workplace and specifying the actions that
will be taken against employees for violations of such prohibition; (iii) state in all solicitations or advertisements for employees placed by or on behalf of the contractor that the contractor maintains a drug-free workplace; and (iv) include the provisions of the foregoing clauses in every subcontract or purchase order of over $10,000, so that the provisions will be binding upon each subcontractor or vendor.

For the purposes of this section, “drug-free workplace” means a site for the performance of work done in connection with a specific contract awarded to a contractor, the employees of whom are prohibited from engaging in the unlawful manufacture, sale, distribution, dispensation, possession or use of any controlled substance or marijuana during the performance of the contract.

NONDISCRIMINATION OF CONTRACTORS: A bidder, offeror, or contractor shall not be discriminated against in the solicitation or award of this contract because of race, religion, color, sex, national origin, age, disability, faith-based organizational status, any other basis prohibited by state law relating to discrimination in employment or because the bidder or offeror employs ex-
offenders unless BCPSA has made a written determination that employing ex-offenders on the specific contract is not in its best interest.

PROPOSAL

RENOVATION OF BCPSA ANCHORAGE CIRCLE BUILDINGS

$______________________________________________

_______________________dollars ____________________________ cents

FIRM NAME: ____________________________

ADDRESS: ___________________________

CITY, STATE, ZIP ___________________________

TELEPHONE:  _______________________

FAX #: _________________________

E-MAIL: _______________________________

________________________________________________________________
Authorized Representative (PLEASE PRINT OR TYPE)

SIGNATURE: ____________________________________

DATE: ____________________________

THIS FORM MUST BE USED FOR BID

BCPSA BIDDER’S CHECK LIST

BIDS MAY NOT BE CONSIDERED if the following documents and/or attachments are not  completely filled out and submitted with your bid.

Before sending in your bid, please make sure you have completed all of the following:

______Enclose two (2) sets of the Bid form (one marked original and one copy), including all handwritten sections. Please make and retain a separate copy of this bid package for your records.

______Bid Form, must be complete and have a manual signature (original signature) preferably signed in blue ink.

______Return bid in an envelope with the bid number and name of bid printed on the front of the envelope. If Fed-Ex or UPS, please keep bid in a separate sealed envelope when placing it in their packaging.

______Acknowledge in the bid any and all addendums issued and manually sign each addendum sheet and submit it with your bid.

______Erasures or other descriptive literature, brochures and/or data must be initialed by the person signing the bid.

FORMS:

______Proposal

______W-9

______Certificate of Insurance

______Licensure(s)

______References

_________________ PLEASE INITIAL