Buchanan County, VA

Invitation to Bid for Renovation

The  Buchanan County  Public Service Authority (BCPSA)  seeks qualified bidders to submit proposals for consideration to renovate two buildings located at 1016 Anchorage Circle Vansant, Virginia and 1101 Anchorage Circle, Vansant, Virginia 24656.   The BCPSA  requires that the bids/proposals be submitted before 2:00 p.m. local prevailing time, October 8, 2025, to the Executive Director, BCPSA, 1023 Old Benns Branch Road, Oakwood, Virginia 24631.  Bids/Proposals must be in a sealed envelope and clearly marked on the outside “Renovation of Anchorage Buildings”.  Any bids submitted after this date and time will not be accepted.  The BCPSA will award the to the lowest bid who is a responsive and responsive bidder in response to the Invitation to Bid.

The general construction requirements are posted on the BCPSA website at www.buchanancountypsa.myruralwater.com are also available at the BCPSA Office at 1023 Old Ben Branch Road, Oakwood, Virginia, phone number 276-935-5827, and may be found on the statewide website at  www.eva.virginia.gov.

Work will consist of the following:

- Construction of framing of interior walls with proper insulation.

- Installation of wiring for electrical components, lighting,  plumbing , mechanical and all other necessary items for functionality

- Include interior finish work such as sheetrock installation and finishing, painting, flooring, fixtures and installation of trim and interior doors

- Include two garage bays with exterior garage doors at the front of the building.

- Installation of information technology wiring adequate for all necessary systems required by BCPSA.

- Roof repair, gutters, exterior panel repair, exterior paint, exterior lighting and fixtures.

- ADA accessible bathrooms, reception window area, sprinkler system, flooring, drop ceilings, electrical wiring and installation of fixtures, HVAC installation.

- All work must be done in compliance with applicable building codes

- Work must commence within 15 days of notice to proceed and be completed within 6 months.

- Side awning repair or removal.

All contractors providing bids must send a representative to a mandatory pre-bid conference at the BCPSA current office located at 1023 Old Benns Branch Road, Oakwood, Virginia 24631 to include a site visit at 1026 Anchorage Circle Road, Vansant, Virginia, to be held on September 30, 2025 at 2:00 p.m.

For directions and location of building please contact Tim Hess, Assistant Director, or Josh Horn, Office Manager, by phone at 276-935-5827.